Week of 10/2/17
Task	Time	Risk	Person	Actual Time	% Complete
Set up repo	30 min	Low	Rawan	10 min	100
Choose programming standard	5 min	Low	John	10 min	100
Look up IEEE	20 min	Low	Both	1 hour	100
Gcc options	20 min	Low	Rawan	30 min	100
Quadratic equation	20 min	Low	John	30 min	100
Research Precision: Absolute / Relative	1 hour	Low	Both	2 hours	100
Research Unit Testing	1 week	Medium	Both	3 days	100

Week of 10/9/17
Task	Time	Risk	Person	Actual Time	% Complete
Design directories	30 min	Low	Rawan	1 hour	100
Design program structure	1 hour	Low	John	1 hour	100
Build makefile	30 mins	Low	John	45 min	100
Configure automation	30 mins	Low	John	30 min
Build input.c	1 day	Low	John	2 hours	100
Build disc.c	1 day	Low	Rawan	1 hour	100

Week of 10/16/17
Task	Time	Risk	Person	Actual Time	% Complete
Build mysqrt.c	1 hour	Low	John	2 hours	100
Research full system testing	1 hour	Low	Rawan	2 hours	100
Build qsolve.c	2 hours	Low	John	3 hours	100

Week of 10/30/17
Task	Time	Risk	Person	Actual Time	% Complete
Write some unit tests	2 hours	Medium	Rawan	3 hours	100
Build output.c	1 hour	Low	John	1 hour	100
Build validate.c	1 hour	Low	John	1 hour	100
Detect bad input	1 hour	Low	Rawan	30 mins	100
Detect complex roots	45 min	Low	John	45 mins	100

Week of 11/6/17
Task	Time	Risk	Person	Actual Time	% Complete
Test input.c	1 hour	Low	John	30 min	100
Test validate.c	1 hour	Low	Rawan	1 hour	100
Test mysqrt.c	1 hour	Low	John	1 hour	100
Test qsolve.c	1 hour	Low	Rawan	30 mins	100
Write full system tests	45 min	Low	John	1 hour	100

Week of 11/20/17
Task	Time	Risk	Person	Actual Time	% Complete
Write documents	1 day	Medium	John	2 days	100
Fix tests	1 day	Medium	John	1 day	100
Implement absolute/relative error	2 hours	Medium	John	2 hours	100

Week of 11/27/17
Task	Time	Risk	Person	Actual Time	% Complete
Add documentation to code	2 days	Low	Both	3 hours	100
Tests for NaN, INF	2 hours	Low	John	1 hour	100
Write spikes for parts of the program	1 day	Low	Both	1 day	100

Week of 12/4/17
Task	Time	Risk	Person	Actual Time	% Complete
Review entire program	1 week	Medium	Both	3 days	100
Add more docs	2 days	Low	Both	1 day	100